Bgp Implementation Plan

(Template V2 – 17/08/26)

Change 1 - Initial Test-Migration Phase of NTP to Infoblox in LD5 and 8 Implementation Plan – Implementation Plan

Workstream: FI
Change Coordinator/Author: Sohail Nabi/Ashley Wright

# Contents

1

1.1	References & Associated Documents	2

1.2	Business Contacts	2

2	Implementation Plan Requirements & Overview	3

2.1	Introduction & Overview of Change	3

2.2	Purpose of the system/application/technology that is being changed	3

2.3	Business Impact of the Change	3

2.4	Risk Assessment	3

2.5	Requirement Details	3

2.6	Hardware and Other requirements	3

2.7	Flow Topology / Technical Schematic	3

2.8	Resource requirements	3

3	Implementation Summary	4

3.1	Change Window	4

3.2	Outage Timings (if any)	4

3.3	Execution Summary	4

(Copy into Change Record, may be sufficient for simple changes)	4

4	Detailed Implementation Plan	5

4.1	Pre-Requisites & Testing	5

4.2	Implementation	5

5	Post Change Validation Testing	6

6	Rollback	7

7	Communication Plan	8

Document History

| Document Created/Amended By | Date | Reviewed by | Changes | Version |
| --- | --- | --- | --- | --- |
| Ashley Wright | 24/09/2026 |  | Initial Draft for Manager Approval | 0.1 |
| Irvine Lapsley | 15/10/2026 |  | - Added BGP shutdown/disable to LD5 backout. - Removed LD8 implementation section from backout. - Added LD8 backout section. | 0.2 |

## References & Associated Documents

| Document | Date | Owner |
| --- | --- | --- |

## Business Contacts

| Business Owner |  | Business Sponsor |  |
| --- | --- | --- | --- |

# Implementation Plan Requirements & Overview

## Title Of Change

## Initial Test-Migration Phase of NTP to Infoblox in LD5 and 8 Implementation Plan - V0.1

## Description Of Change

## Scope - Which Service(s) / Application(s) are in scope of this change?

## Configure NTP Anycast and eBGP routing between the new Infoblox NIOS-X servers and their locally connected FortiGate firewalls.

## The existing production NTP service address 10.96.3.70/32 (marty.mnscorp.net) will be configured as an Anycast address on the NIOS-X servers. The two NIOS-X servers in LD5 (10.156.116.150 and 10.156.116.151) will establish eBGP sessions from ASN 64123 to the LD5 FortiGate (mcx_lan VDOM) in ASN 64636. The NIOS-X server in LD8 (10.156.244.150) will establish an eBGP session from ASN 64123 to the LD8 FortiGate (mcx_lan VDOM) in ASN 64635.

## Each NIOS-X server will advertise only 10.96.3.70/32. The FortiGates will use prefix lists and route maps to accept only this authorised service route from the NIOS-X peers and prevent enterprise routes from being advertised back towards the NIOS-X servers.

## The change will verify eBGP neighbour establishment, receipt of the correct /32 route, expected next-hop selection and route withdrawal following loss of an individual NIOS-X service instance.

## This phase is limited to establishing and validating local eBGP connectivity between NIOS-X and the FortiGates. The new /32 route will be explicitly prevented from being advertised through the existing iBGP topology or onwards to the WAN. There will therefore be no intentional change to the routing or NTP service used by the wider production estate during this activity.
All configuration work on the new Infoblox NIOS-X servers will take place prior to this change and outside the scope of the change as it is not a live service and the servers upon which NTP runs are not yet live.

## Business Justification Of Change

## Why is this change is required – This change is required in order to facilitate the Stockley Park Exit (SPEXIT) programme of works. NTP services are to be migrated away from the Stockley Park and Swindon datacentres into the Equinix LD5 and LD8 Datacentres in Slough and London Docklands.

## What is the Business/Service benefit of this change – This change is the first in a series with the aim of migrating NTP services into the LD5/8 locations.

## What is the impact of not implementing this change – SPEXIT will not take place.

## Potential Impact of Change

## How will services be impacted by this Change? (i.e. Outage required, Degradation of Service, etc.) – No outage is required for this change and no service degradation will occur.

## The IP address of the Marty NTP service will be advertised as a /32 host route via BGP anycast from the new LD5/LD8 Infoblox NIOS-X servers (Not in service) to the adjacent firewalls. The routing change is bounded at this point. The route will not be advertised further into the M&S WAN. At this point no devices will consume from time from the new NTP servers.

## Likelihood of Change Failure

## What steps have been taken to reduce the probability of failure? (i.e. UAT Testing, 4 eyes validation, etc)? Low likelihood of failure. This type of activity has been carried out successfully in the environment previously.

## Requirements & Dependencies

## Flow Topology / Technical Schematic

## Resource requirements

A network engineer to perform the change and another network engineer to oversee and verify the activity.

# Implementation Summary

Detail each step of the implementation process in chronological order, Owners must be named resources. Do not put dates into this document – these should be agreed with the business owner and set accordingly when the Change is raised in Helix.

## Change Window

- Start Time: 22:00

- End Time: 07:00

- Duration: 9.0 hours

(Implementation + validation + rollback if required, excl. hyper care)

## Outage Timings (if any)

- Start Time: N/A

- End Time: N/A

- Duration: N/A

## Execution Summary & Communication Plan

| # | Task Description | Day # | Start (GMT/BST) | End (GMT/BST) | Duration (hh:mm) | Owner |
| --- | --- | --- | --- | --- | --- | --- |
|  | Pre-Requisites | 1 | 20:00 | 22:00 | 02:00 | Network Engineer |
|  | Implementation | 1 | 22:00 | 02:00 | 04:00 | Network Engineer |
|  | Post Change Validation | 1 | 02:00 | 03:00 | 01:00 | Network Engineer |
|  | Rollback | 1 | 03:00 | 07:00 | 04:00 | Network Engineer |

Note: Put only day numbers in this plan, actual dates into the Helix Change Record

For more complex changes, complete the following sections, detailing the steps needed to successfully complete this change.

# Detailed Implementation Plan

## Pre-Requisites, Testing & Communication (non-invasive only, no changes to operational systems in this phase)

| # | Task Description | Day # | Start (GMT/BST) | End (GMT/BST) | Duration (hh:mm) | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | On MCX-LD5-FGT2600-01 Fortigate Firewall for each of the following VDOMs issue the following commands from the CLI and collect the data in a file (per VDOM) for later comparison mcx_c2s VDOM mcx_cc VDOM mcx_dia VDOM mcx_lan VDOM mcx_sdwan_np VDOM mcx_partner VDOM mcx_s2s VDOM get router info routing-table details show router prefix-list show router route-map show router bgp get router info bgp summary get router info bgp neighbors get router info bgp neighbors 10.156.118.130 received-routes ***(N/A on mcx_lan VDOM)*** On Juniper switch MCX-LD5-EX4650-INNER-01 issue the following commands from the CLI and collect the data in a file for later comparison show route receive-protocol bgp 10.156.118.130 | 1 | 20:00 | 21:00 | 01:00 | Network Engineer |
| 2 | On MCX-LD8-FGT2600-01 Fortigate Firewall for each of the following VDOMs issue the following commands from the CLI and collect the data in a file (per VDOM) for later comparison mcx_c2s VDOM mcx_cc VDOM mcx_dia VDOM mcx_lan VDOM mcx_sdwan_np VDOM mcx_partner VDOM mcx_s2s VDOM get router info routing-table details show router prefix-list show router route-map show router bgp get router info bgp summary get router info bgp neighbors get router info bgp neighbors 10.156.246.130 received-routes ***(N/A on mcx_lan VDOM)*** On Juniper switch MCX-LD8-EX4650-INNER-01 issue the following commands from the CLI and collect the data in a file for later comparison show route receive-protocol bgp 10.156.246.130 | 1 | 21:00 | 22:00 | 01:00 | Network Engineer |

Note: Put only day numbers in this plan, actual dates into Change Record

## Implementation (Change Window Starts)

| Device Name | Device Type | IP Address |
| --- | --- | --- |
| MCX-LD5-FGT2600-01 | Fortigate Firewall | https://10.156.118.250 |
| MCX-LD8-FGT2600-01 | Fortigate Firewall | https://10.156.246.250 |
| Infoblox UDDI Portal (Not in service for M&S NTP Implementation) | Infoblox UDDI Portal | e |
| MCX-LD5-EX4650-INNER-01 | Juniper Switch | 10.156.118.58 |
| MCX-LD8-EX4650-INNER-01 | Juniper Switch | 10.156.246.58 |
| eunprdsdwanfmg | Fortimanager | https://eunprdsdwanfmg.platform.mnscorp.net/ui/login |

| # | Task Description | Day # | Start (GMT/BST) | End (GMT/BST) | Duration (hh:mm) | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Mandatory: Update Helix to “Implementation in Progress” | 1 | 21:59 | 22:00 | 00:01 | Project Manager |
|  | LD5 Implementation |  |  |  |  |  |
| 2 | CREATE PREFIX LISTS AND ROUTE MAPS Log onto the Fortimanager, and select the following menu path: Device Manager – Device & Groups – MCX-LD5-FGT2600-01 Select « mcx_lan » VDOM Select Network:Routing Objects 1) IDENTIFY THE NTP SERVICE ADDRESS Create new Prefix List with the following properties:- Name - mcx_lan_ld5_niosx_ntp_1096370-IN_pfx Rule:- Sequence – 10 Action – Permit 10.96.3.70/32 Confirm that the Prefix List exists with the correct parameters:- show router prefix-list mcx_lan_ld5_niosx_ntp_1096370-IN_pfx Confirm that the Prefix List matches exactly the 10.96.3.70/32 prefix 2) Create new Inbound Route Map with the following properties:- This route map exists solely to accept the approved /32 NTP service address Name: mcx_lan_ld5_niosx_ntp_IN_rm Rule:- Sequence – 10 Action – Permit Match - IP/Prefix list - mcx_lan_ld5_niosx_ntp_1096370-IN_pfx Confirm that the Route Map exists with the correct parameters:- show router route-map mcx_lan_ld5_niosx_ntp_IN_rm Confirm that the Route Map catches only routes matching 10.96.3.70/32 3) Create new Deny-All Route Map with the following properties:- This prevents the Fortigate advertising enterprise routes to the NIOS servers Name: mcx_lan_ld5_niosx_ntp_OUT_DENY_ALL_rm Rule:- Sequence – 10 Action – Deny Match - None Confirm that the Route Map exists with the correct parameters:- show router route-map mcx_lan_ld5_niosx_ntp_OUT_DENY_ALL_rm Confirm that the Route Map denies all with no match conditions 4) Create new TEMPORARY Deny Route Map with the following properties:- This prevents the Fortigate advertising the 10.96.3.70/32 NTP service address to the remainder of the M&S network via existing iBGP peerings Name: mcx_lan_ld5_IBGP_OUT_BLOCK_NTP_rm Rule:- Sequence – 10 Action – Deny Match - mcx_lan_ld5_niosx_ntp_1096370-IN_pfx Sequence – 100 Action – Permit Match – No match configured Confirm that the Route Map exists with the correct parameters:- show router route-map mcx_lan_ld5_IBGP_OUT_BLOCK_NTP_rm Confirm that the Route Map denies routes matching 10.96.3.70/32 and permits everything else. | 1 | 22:00 | 22:30 | 00:30 | Network Engineer |
| 3 | ENSURE THE ROUTE REMAINS LOCAL Apply the route map “mcx_lan_ld5_IBGP_OUT_BLOCK_NTP_rm” to each iBGP neighbour as per below:- 1 – neighbour – 10.156.118.129 (mcx_lan to mcx_cc) 2 – neighbour – 10.156.118.131 (mcx_lan to mcx_3p_partner) 3 – neighbour – 10.156.118.132 (mcx_lan to mcx_dia) 4 – neighbour – 10.156.118.133 (mcx_lan to mcx_s2s_vpn) 5 – neighbour – 10.156.118.134 (mcx_lan to mcx_client to site_vpn) 6 – NOT neighbour – 10.156.118.135 (mcx_lan to mcx_sdwan_np) – this is an eBGP and routing propagation is controlled already via prefix list 7 – neighbour – 10.156.118.136 (mcx_lan to mcx_juniper_inner) Remain on the Fortimanager, and select the following menu path: Device Manager – Device & Groups – MCX-LD5-FGT2600-01 Select « mcx_lan » VDOM Select Network:BGP 1) For each of the iBGP peerings (1-5 and 7…NOT 6!!!!) Enable “Route Map Out” and select “mcx_lan_ld5_IBGP_OUT_BLOCK_NTP_rm” Confirm that the Route Map is applied to the existing iBGP peers above:- show router bgp Confirm that the Route Map mcx_lan_ld5_IBGP_OUT_BLOCK_NTP_rm is applied as a “route-map-out” statement for each iBGP peer. On each of the following VDOMS confirm that the received routes are the same as in the pre-requisites section file mcx_c2s VDOM mcx_cc VDOM mcx_dia VDOM mcx_lan VDOM mcx_sdwan_np VDOM mcx_partner VDOM mcx_s2s VDOM get router info bgp neighbors 10.156.118.130 received-routes On Juniper switch MCX-LD5-EX4650-INNER-01 issue the following commands from the CLI show route receive-protocol bgp 10.156.118.130 The routes should be the same as when recorded in the pre-requisites section. 10.96.3.70/32 should NOT be seen in the received routes at this stage. | 1 | 22:30 | 23:00 | 00:30 | Network Engineer |
| 3 | Remain on the Fortimanager, and select the following menu path: Device Manager – Device & Groups – MCX-LD5-FGT2600-01 Select « mcx_lan » VDOM Select Network:BGP Form BGP peering with Anycast NIOS-X NTP servers Create New Neighbour (NIOS-X server MNSLD5MCXNTPV01) with the following properties:- (The neighbour is an Infoblox NIOS-X virtual server in LD5) Neighbour IP: 10.156.116.150 Remote AS: 64123 Route map in: mcx_lan_ld5 niosx_ntp_IN_rm Route map out: mcx_lan_ld5 niosx_ntp_OUT_DENY_ALL_rm Confirm the BGP peering with the NIOS-X server get router info bgp neighbors 10.156.116.150 Confirm the following to be true:- State is Established. Remote AS is 64123. Local AS is correct. BGP uptime is increasing. Received prefix count is one. No notification or repeated reset errors appear. BGP source and destination addresses are the directly connected addresses. Create New Neighbour (NIOS-X server MNSLD5MCXNTPV02) with the following properties:- (The neighbour is the other Infoblox NIOS-X virtual server in LD5) Neighbour IP: 10.156.116.151 Remote AS: 64123 Route map in: mcx_lan_ld5_niosx_ntp_IN_rm Route map out: mcx_lan_ld5_niosx_ntp_OUT_DENY_ALL_rm Confirm the BGP peering with the NIOS-X server get router info bgp neighbors 10.156.116.151 Confirm the following to be true:- State is Established. Remote AS is 64123. Local AS is correct. BGP uptime is increasing. Received prefix count is one. No notification or repeated reset errors appear. BGP source and destination addresses are the directly connected addresses. | 1 | 23:00 | 23:30 | 00:30 | Network Engineer |
| 4 | On each of the following VDOMs confirm that the received routes are the same as in the pre-requisites section file mcx_c2s VDOM mcx_cc VDOM mcx_dia VDOM mcx_sdwan_np VDOM mcx_partner VDOM mcx_s2s VDOM get router info bgp neighbors 10.156.118.130 received-routes On Juniper switch MCX-LD5-EX4650-INNER-01 issue the following commands from the CLI and collect the data in a file for later comparison show route receive-protocol bgp 10.156.118.130 The routes should be the same as when recorded in the pre-requisites section. 10.96.3.70/32 should NOT be seen in the received routes at this stage. On VDOM mcx_lan VDOM confirm that routes to 10.96.3.70/32 are now present via 10.156.116.150 and 151:- get router info bgp neighbors 10.156.116.150 routes get router info bgp neighbors 10.156.116.151 routes Routes to 10.96.3.70/32 should be seen. | 1 | 23:30 | 00:00 | 00:30 | Network Engineer |
| # | Task Description | Day # | Start (GMT/BST) | End (GMT/BST) | Duration (hh:mm) | Owner |
|  | LD8 Implementation |  |  |  |  |  |
| 1 | CREATE PREFIX LISTS AND ROUTE MAPS Log onto the Fortimanager, and select the following menu path: Device Manager – Device & Groups – MCX-LD8-FGT2600-01 Select « mcx_lan » VDOM Select Network:Routing Objects 1) IDENTIFY THE NTP SERVICE ADDRESS Create new Prefix List with the following properties:- Name - mcx_lan_ld8_niosx_ntp_1096370-IN_pfx Rule:- Sequence – 10 Action – Permit 10.96.3.70/32 Confirm that the Prefix List exists with the correct parameters:- show router prefix-list mcx_lan_ld8_niosx_ntp_1096370-IN_pfx Confirm that the Prefix List matches exactly the 10.96.3.70/32 prefix 2) Create new Inbound Route Map with the following properties:- This route map exists solely to accept the approved /32 NTP service address Name: mcx_lan_ld8_niosx_ntp_IN_rm Rule:- Sequence – 10 Action – Permit Match - IP/Prefix list - mcx_lan_ld8_niosx_ntp_1096370-IN_pfx Confirm that the Route Map exists with the correct parameters:- show router route-map mcx_lan_ld8_niosx_ntp_IN_rm Confirm that the Route Map catches only routes matching 10.96.3.70/32 3) Create new Deny-All Route Map with the following properties:- This prevents the Fortigate advertising enterprise routes to the NIOS servers Name: mcx_lan_ld8_niosx_ntp_OUT_DENY_ALL_rm Rule:- Sequence – 10 Action – Deny Match - None Confirm that the Route Map exists with the correct parameters:- show router route-map mcx_lan_ld8 niosx_ntp_OUT_DENY_ALL_rm Confirm that the Route Map denies all with no match conditions 4) Create new TEMPORARY Deny Route Map with the following properties:- This prevents the Fortigate advertising the 10.96.3.70/32 NTP service address to the remainder of the M&S network via existing iBGP peerings Name: mcx_lan_ld8_IBGP_OUT_BLOCK_NTP_rm Rule:- Sequence – 10 Action – Deny Match - mcx_lan_ld8_niosx_ntp_1096370-IN_pfx Sequence – 100 Action – Permit Match – No match configured Confirm that the Route Map exists with the correct parameters:- show router route-map mcx_lan_ld8_IBGP_OUT_BLOCK_NTP_rm Confirm that the Route Map denies routes matching 10.96.3.70/32 and permits everything else. | 1 | 00:00 | 00:30 | 00:30 | Network Engineer |
| 3 | ENSURE THE ROUTE REMAINS LOCAL Apply the route map “mcx_lan_ld8_IBGP_OUT_BLOCK_NTP_rm” to each iBGP neighbour as per below:- 1 – neighbour – 10.156.246.129 (mcx_lan to mcx_cc) 2 – neighbour – 10.156.246.131 (mcx_lan to mcx_3p_partner) 3 – neighbour – 10.156.246.132 (mcx_lan to mcx_dia) 4 – neighbour – 10.156.246.133 (mcx_lan to mcx_s2s_vpn) 5 – neighbour – 10.156.246.134 (mcx_lan to mcx_client to site_vpn) 6 – NOT neighbour – 10.156.246.135 (mcx_lan to mcx_sdwan_np) – this is an eBGP and routing propagation is controlled already via prefix list 7 – neighbour – 10.156.246.136 (mcx_lan to mcx_juniper_inner) Remain on the Fortimanager, and select the following menu path: Device Manager – Device & Groups – MCX-LD8-FGT2600-01 Select « mcx_lan » VDOM Select Network:BGP 1) For each of the iBGP peerings (1-5 and 7…NOT 6!!!!) Enable “Route Map Out” and select “mcx_lan_ld8_IBGP_OUT_BLOCK_NTP_rm” Confirm that the Route Map is applied to the existing iBGP peers above:- show router bgp Confirm that the Route Map mcx_lan_ld8_IBGP_OUT_BLOCK_NTP_rm is applied as a “route-map-out” statement for each iBGP peer. On each of the following VDOMS confirm that the received routes are the same as in the pre-requisites section file mcx_c2s VDOM mcx_cc VDOM mcx_dia VDOM mcx_lan VDOM mcx_sdwan_np VDOM mcx_partner VDOM mcx_s2s VDOM get router info bgp neighbors 10.156.246.130 received-routes On Juniper switch MCX-LD8-EX4650-INNER-01 issue the following commands from the CLI and collect the data in a file for later comparison show route receive-protocol bgp 10.156.246.130 The routes should be the same as when recorded in the pre-requisites section. 10.96.3.70/32 should NOT be seen in the received routes at this stage. | 1 | 00:30 | 01:00 | 00:30 | Network Engineer |
| 3 | Remain on the Fortimanager, and select the following menu path: Device Manager – Device & Groups – MCX-LD8-FGT2600-01 Select « mcx_lan » VDOM Select Network:BGP Form BGP peering with Anycast NIOS-X NTP servers Create New Neighbour (NIOS-X server MNSLD8MCXNTPV01) with the following properties:- (The neighbour is an Infoblox NIOS-X virtual server in LD8) Neighbour IP: 10.156.244.150 Remote AS: 64123 Route map in: mcx_lan_ld8_niosx_ntp_IN_rm Route map out: mcx_lan_ld8_niosx_ntp_OUT_DENY_ALL_rm Confirm the BGP peering with the NIOS-X server get router info bgp neighbors 10.156.244.150 Confirm the following to be true:- State is Established. Remote AS is 64123. Local AS is correct. BGP uptime is increasing. Received prefix count is one. No notification or repeated reset errors appear. BGP source and destination addresses are the directly connected addresses. | 1 | 01:00 | 01:30 | 00:30 | Network Engineer |
| 4 | On each of the following VDOMs confirm that the received routes are the same as in the pre-requisites section file mcx_c2s VDOM mcx_cc VDOM mcx_dia VDOM mcx_sdwan_np VDOM mcx_partner VDOM mcx_s2s VDOM get router info bgp neighbors 10.156.246.130 received-routes On Juniper switch MCX-LD8-EX4650-INNER-01 issue the following commands from the CLI and collect the data in a file for later comparison show route receive-protocol bgp 10.156.246.130 The routes should be the same as when recorded in the pre-requisites section. 10.96.3.70/32 should NOT be seen in the received routes at this stage. On VDOM mcx_lan VDOM confirm that routes to 10.96.3.70/32 are now present via 10.156.244.150:- get router info bgp neighbors 10.156.244.150 routes Routes to 10.96.3.70/32 should be seen. | 1 | 01:30 | 02:00 | 00:30 | Network Engineer |

Note: Put only day numbers in this plan, actual dates into the Helix Change Record

# Post Change Validation Testing

## Confirmation (does not include hyper care)

| # | Task Description | Day # | Start (GMT/BST) | End (GMT/BST) | Duration (hh:mm) | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Withdraw the anycast route for 10.96.3.70/32 from NIOS-X server MNSLD5MCXNTPV01 (10.156.116.150) in LD5 On MCX-LD5-FGT2600-01 mcx_lan VDOM confirm that routes to 10.96.3.70/32 are now present via 10.156.116.151:- get router info bgp neighbors 10.156.116.150 routes Routes to 10.96.3.70/32 should not be seen. get router info bgp neighbors 10.156.116.151 routes Routes to 10.96.3.70/32 should be seen. Withdraw the anycast route for 10.96.3.70/32 from NIOS-X server MNSLD5MCXNTPV02 (10.156.116.151) in LD5 On MCX-LD5-FGT2600-01 mcx_lan VDOM confirm that routes to 10.96.3.70/32 are no longer present:- get router info bgp neighbors 10.156.116.150 routes Routes to 10.96.3.70/32 should not be seen. get router info bgp neighbors 10.156.116.151 routes Routes to 10.96.3.70/32 should not be seen. Re-enable the anycast route for 10.96.3.70/32 from NIOS-X server MNSLD5MCXNTPV01 and 02 (10.156.116.150 and 151) in LD5 On MCX-LD5-FGT2600-01 mcx_lan VDOM confirm that routes to 10.96.3.70/32 are present:- get router info bgp neighbors 10.156.116.150 routes Routes to 10.96.3.70/32 should be seen. get router info bgp neighbors 10.156.116.151 routes Routes to 10.96.3.70/32 should be seen. | 1 | 02:00 | 02:30 | 00:30 | Network Engineer |
| 2 | Withdraw the anycast route for 10.96.3.70/32 from NIOS-X server MNSLD8MCXNTPV01 (10.156.244.150) in LD8 On MCX-LD8-FGT2600-01 mcx_lan VDOM confirm that routes to 10.96.3.70/32 are now not present via 10.156.244.150:- get router info bgp neighbors 10.156.244.150 routes Routes to 10.96.3.70/32 should not be seen. Re-enable the anycast route for 10.96.3.70/32 from NIOS-X server MNSLD8MCXNTPV01(10.156.244.150) in LD8. On MCX-LD8-FGT2600-01 mcx_lan VDOM confirm that routes to 10.96.3.70/32 are present:- get router info bgp neighbors 10.156.244.150 routes Routes to 10.96.3.70/32 should be seen. | 1 | 02:30 | 03:00 | 00:30 | Network Engineer |
|  | Mandatory: If Implementation has been validated successfully then update status of the Change in Helix to “Completed” – otherwise move on to Rollback |  |  |  |  |  |

Note: Put only day numbers in this plan, actual dates into the Helix Change Record

# Rollback

## Complete Back-out and restore to previously good configuration (Change Window ends)

| # | Task Description | Day # | Start (GMT/BST) | End (GMT/BST) | Duration (hh:mm) | Owner |
| --- | --- | --- | --- | --- | --- | --- |
|  | LD5 Roll Back |  |  |  |  |  |
| 1 | Remain on the Fortimanager, and select the following menu path: Device Manager – Device & Groups – MCX-LD5-FGT2600-01 Select « mcx_lan » VDOM Select Network:BGP Form BGP peering with Anycast NIOS-X NTP servers Remove New Neighbour (NIOS-X server MNSLD5MCXNTPV01) with the following properties:- (The neighbour is an Infoblox NIOS-X virtual server in LD5) Neighbour IP: 10.156.116.150 Remote AS: 64123 Route map in: mcx_lan_ld5 niosx_ntp_IN_rm Route map out: mcx_lan_ld5 niosx_ntp_OUT_DENY_ALL_rm Confirm the BGP peering with the NIOS-X server no longer exists get router info bgp neighbors 10.156.116.150 Remove New Neighbour (NIOS-X server MNSLD5MCXNTPV02) with the following properties:- (The neighbour is the other Infoblox NIOS-X virtual server in LD5) Neighbour IP: 10.156.116.151 Remote AS: 64123 Route map in: mcx_lan_ld5_niosx_ntp_IN_rm Route map out: mcx_lan_ld5_niosx_ntp_OUT_DENY_ALL_rm Confirm the BGP peering with the NIOS-X server no longer exists get router info bgp neighbors 10.156.116.151 | 1 | 03:00 | 03:30 | 00:30 | Network Engineer |
| 2 | Remove PREFIX LISTS AND ROUTE MAPS Log onto the Fortimanager, and select the following menu path: Device Manager – Device & Groups – MCX-LD5-FGT2600-01 Select « mcx_lan » VDOM Select Network:Routing Objects 1) IDENTIFY THE NTP SERVICE ADDRESS Remove new Prefix List with the following properties:- Name - mcx_lan_ld5_niosx_ntp_1096370-IN_pfx Rule:- Sequence – 10 Action – Permit 10.96.3.70/32 Confirm that the Prefix List no longer exists with the correct parameters:- show router prefix-list mcx_lan_ld5_niosx_ntp_1096370-IN_pfx Confirm that the Prefix List that matches exactly the 10.96.3.70/32 prefix has gone 2) Remove new Inbound Route Map with the following properties:- This route map exists solely to accept the approved /32 NTP service address Name: mcx_lan_ld5_niosx_ntp_IN_rm Rule:- Sequence – 10 Action – Permit Match - IP/Prefix list - mcx_lan_ld5_niosx_ntp_1096370-IN_pfx Confirm that the Route Map no longer exists with the correct parameters:- show router route-map mcx_lan_ld5_niosx_ntp_IN_rm Confirm that the Route Map catches only routes matching 10.96.3.70/32 no longer exists 3) Remove new Deny-All Route Map with the following properties:- This prevents the Fortigate advertising enterprise routes to the NIOS servers Name: mcx_lan_ld5_niosx_ntp_OUT_DENY_ALL_rm Rule:- Sequence – 10 Action – Deny Match - None Confirm that the Route Map no longer exists with the correct parameters:- show router route-map mcx_lan_ld5_niosx_ntp_OUT_DENY_ALL_rm Confirm that the Route Map denies all with no match conditions is no longer present 4) Remove new TEMPORARY Deny Route Map with the following properties:- This prevents the Fortigate advertising the 10.96.3.70/32 NTP service address to the remainder of the M&S network via existing iBGP peerings Name: mcx_lan_ld5_IBGP_OUT_BLOCK_NTP_rm Rule:- Sequence – 10 Action – Deny Match - mcx_lan_ld5_niosx_ntp_1096370-IN_pfx Sequence – 100 Action – Permit Match – No match configured Confirm that the Route Map no longer exists with the correct parameters:- show router route-map mcx_lan_ld5_IBGP_OUT_BLOCK_NTP_rm Confirm that the Route Map denies routes matching 10.96.3.70/32 and permits everything else in no longer present | 1 | 03:30 | 04:00 | 00:30 | Network Engineer |
| 3 | ENSURE THE ROUTE REMAINS LOCAL Remove the route map “mcx_lan_ld5_IBGP_OUT_BLOCK_NTP_rm” to each iBGP neighbour as per below:- 1 – neighbour – 10.156.118.129 (mcx_lan to mcx_cc) 2 – neighbour – 10.156.118.131 (mcx_lan to mcx_3p_partner) 3 – neighbour – 10.156.118.132 (mcx_lan to mcx_dia) 4 – neighbour – 10.156.118.133 (mcx_lan to mcx_s2s_vpn) 5 – neighbour – 10.156.118.134 (mcx_lan to mcx_client to site_vpn) 6 – NOT neighbour – 10.156.118.135 (mcx_lan to mcx_sdwan_np) – this is an eBGP and routing propagation is controlled already via prefix list 7 – neighbour – 10.156.118.136 (mcx_lan to mcx_juniper_inner) Remain on the Fortimanager, and select the following menu path: Device Manager – Device & Groups – MCX-LD5-FGT2600-01 Select « mcx_lan » VDOM Select Network:BGP 1) For each of the iBGP peerings (1-5 and 7…NOT 6!!!!) DIsable “Route Map Out” and select “mcx_lan_ld5_IBGP_OUT_BLOCK_NTP_rm” Confirm that the Route Map is no longer applied to the existing iBGP peers above:- show router bgp Confirm that the Route Map mcx_lan_ld5_IBGP_OUT_BLOCK_NTP_rm is not applied as a “route-map-out” statement for each iBGP peer. On each of the following VDOMS confirm that the received routes are the same as in the pre-requisites section file mcx_c2s VDOM mcx_cc VDOM mcx_dia VDOM mcx_lan VDOM mcx_sdwan_np VDOM mcx_partner VDOM mcx_s2s VDOM get router info bgp neighbors 10.156.118.130 received-routes On Juniper switch MCX-LD5-EX4650-INNER-01 issue the following commands from the CLI show route receive-protocol bgp 10.156.118.130 The routes should be the same as when recorded in the pre-requisites section. 10.96.3.70/32 should NOT be seen in the received routes at this stage. | 1 | 04:00 | 04:30 | 00:30 | Network Engineer |
| 4 | On each of the following VDOMs confirm that the received routes are the same as in the pre-requisites section file mcx_c2s VDOM mcx_cc VDOM mcx_dia VDOM mcx_sdwan_np VDOM mcx_partner VDOM mcx_s2s VDOM get router info bgp neighbors 10.156.118.130 received-routes On Juniper switch MCX-LD5-EX4650-INNER-01 issue the following commands from the CLI and collect the data in a file for later comparison show route receive-protocol bgp 10.156.118.130 The routes should be the same as when recorded in the pre-requisites section. 10.96.3.70/32 should NOT be seen in the received routes at this stage. On VDOM mcx_lan VDOM confirm that routes to 10.96.3.70/32 are now not present via 10.156.116.150 and 151:- get router info bgp neighbors 10.156.116.150 routes get router info bgp neighbors 10.156.116.151 routes Routes to 10.96.3.70/32 should not be seen. | 1 | 04:30 | 05:00 | 00:30 | Network Engineer |
| # | Task Description | Day # | Start (GMT/BST) | End (GMT/BST) | Duration (hh:mm) | Owner |
|  | LD8 Roll Back |  |  |  |  |  |
| 1 | Remain on the Fortimanager, and select the following menu path: Device Manager – Device & Groups – MCX-LD8-FGT2600-01 Select « mcx_lan » VDOM Select Network:BGP Form BGP peering with Anycast NIOS-X NTP servers Remove New Neighbour (NIOS-X server MNSLD8MCXNTPV01) with the following properties:- (The neighbour is an Infoblox NIOS-X virtual server in LD5) Neighbour IP: 10.156.244.150 Remote AS: 64123 Route map in: mcx_lan_ld8_niosx_ntp_IN_rm Route map out: mcx_lan_ld8_niosx_ntp_OUT_DENY_ALL_rm Confirm the BGP peering with the NIOS-X server no longer exists get router info bgp neighbors 10.156.244.150 Remove New Neighbour (NIOS-X server MNSLD8MCXNTPV01) with the following properties:- (The neighbour is the other Infoblox NIOS-X virtual server in LD8) Neighbour IP: 10.156.244.151 Remote AS: 64123 Route map in: mcx_lan_ld8_niosx_ntp_IN_rm Route map out: mcx_lan_ld8_niosx_ntp_OUT_DENY_ALL_rm Confirm the BGP peering with the NIOS-X server no longer exists get router info bgp neighbors 10.156.244.151 | 1 | 05:00 | 05:30 | 00:30 | Network Engineer |
| 2 | Remove PREFIX LISTS AND ROUTE MAPS Log onto the Fortimanager, and select the following menu path: Device Manager – Device & Groups – MCX-LD8-FGT2600-01 Select « mcx_lan » VDOM Select Network:Routing Objects 1) IDENTIFY THE NTP SERVICE ADDRESS Remove new Prefix List with the following properties:- Name - mcx_lan_ld8_niosx_ntp_1096370-IN_pfx Rule:- Sequence – 10 Action – Permit 10.96.3.70/32 Confirm that the Prefix List no longer exists with the correct parameters:- show router prefix-list mcx_lan_ld8_niosx_ntp_1096370-IN_pfx Confirm that the Prefix List that matches exactly the 10.96.3.70/32 prefix has gone 2) Remove new Inbound Route Map with the following properties:- This route map exists solely to accept the approved /32 NTP service address Name: mcx_lan_ld8_niosx_ntp_IN_rm Rule:- Sequence – 10 Action – Permit Match - IP/Prefix list - mcx_lan_ld8_niosx_ntp_1096370-IN_pfx Confirm that the Route Map no longer exists with the correct parameters:- show router route-map mcx_lan_ld8_niosx_ntp_IN_rm Confirm that the Route Map catches only routes matching 10.96.3.70/32 no longer exists 3) Remove new Deny-All Route Map with the following properties:- This prevents the Fortigate advertising enterprise routes to the NIOS servers Name: mcx_lan_ld8_niosx_ntp_OUT_DENY_ALL_rm Rule:- Sequence – 10 Action – Deny Match - None Confirm that the Route Map no longer exists with the correct parameters:- show router route-map mcx_lan_ld8_niosx_ntp_OUT_DENY_ALL_rm Confirm that the Route Map denies all with no match conditions is no longer present 4) Remove new TEMPORARY Deny Route Map with the following properties:- This prevents the Fortigate advertising the 10.96.3.70/32 NTP service address to the remainder of the M&S network via existing iBGP peerings Name: mcx_lan_ld8_IBGP_OUT_BLOCK_NTP_rm Rule:- Sequence – 10 Action – Deny Match - mcx_lan_ld8_niosx_ntp_1096370-IN_pfx Sequence – 100 Action – Permit Match – No match configured Confirm that the Route Map no longer exists with the correct parameters:- show router route-map mcx_lan_ld8_IBGP_OUT_BLOCK_NTP_rm Confirm that the Route Map denies routes matching 10.96.3.70/32 and permits everything else in no longer present | 1 | 05:30 | 06:00 | 00:30 | Network Engineer |
| 3 | ENSURE THE ROUTE REMAINS LOCAL Remove the route map “mcx_lan_ld8_IBGP_OUT_BLOCK_NTP_rm” to each iBGP neighbour as per below:- 1 – neighbour – 10.156.246.129 (mcx_lan to mcx_cc) 2 – neighbour – 10.156.246.131 (mcx_lan to mcx_3p_partner) 3 – neighbour – 10.156.246.132 (mcx_lan to mcx_dia) 4 – neighbour – 10.156.246.133 (mcx_lan to mcx_s2s_vpn) 5 – neighbour – 10.156.246.134 (mcx_lan to mcx_client to site_vpn) 6 – NOT neighbour – 10.156.246.135 (mcx_lan to mcx_sdwan_np) – this is an eBGP and routing propagation is controlled already via prefix list 7 – neighbour – 10.156.246.136 (mcx_lan to mcx_juniper_inner) Remain on the Fortimanager, and select the following menu path: Device Manager – Device & Groups – MCX-LD8-FGT2600-01 Select « mcx_lan » VDOM Select Network:BGP 1) For each of the iBGP peerings (1-5 and 7…NOT 6!!!!) DIsable “Route Map Out” and select “mcx_lan_ld8_IBGP_OUT_BLOCK_NTP_rm” Confirm that the Route Map is no longer applied to the existing iBGP peers above:- show router bgp Confirm that the Route Map mcx_lan_ld8_IBGP_OUT_BLOCK_NTP_rm is not applied as a “route-map-out” statement for each iBGP peer. On each of the following VDOMS confirm that the received routes are the same as in the pre-requisites section file mcx_c2s VDOM mcx_cc VDOM mcx_dia VDOM mcx_lan VDOM mcx_sdwan_np VDOM mcx_partner VDOM mcx_s2s VDOM get router info bgp neighbors 10.156.246.130 received-routes On Juniper switch MCX-LD8-EX4650-INNER-01 issue the following commands from the CLI show route receive-protocol bgp 10.156.246.130 The routes should be the same as when recorded in the pre-requisites section. 10.96.3.70/32 should NOT be seen in the received routes at this stage. | 1 | 06:00 | 06:30 | 00:30 | Network Engineer |
| 4 | On each of the following VDOMs confirm that the received routes are the same as in the pre-requisites section file mcx_c2s VDOM mcx_cc VDOM mcx_dia VDOM mcx_sdwan_np VDOM mcx_partner VDOM mcx_s2s VDOM get router info bgp neighbors 10.156.246.130 received-routes On Juniper switch MCX-LD8-EX4650-INNER-01 issue the following commands from the CLI and collect the data in a file for later comparison show route receive-protocol bgp 10.156.246.130 The routes should be the same as when recorded in the pre-requisites section. 10.96.3.70/32 should NOT be seen in the received routes at this stage. On VDOM mcx_lan VDOM confirm that routes to 10.96.3.70/32 are now not present via 10.156.116.150 and 151:- get router info bgp neighbors 10.156.244.150 routes get router info bgp neighbors 10.156.244.151 routes Routes to 10.96.3.70/32 should not be seen. | 1 | 06:30 | 07:00 | 00:30 | Network Engineer |

Note: Put only day numbers in this plan, actual dates into the Helix Change Record

# Close Down

Within 7 days of Change Completing, you must update Helix and Close the change with the correct status:

| # | Task Description | Owner |
| --- | --- | --- |
| A | Successful—The change request is closed because the request is successful. | Change Coordinator |
| B | Successful with Issues—The change request is closed because the request is successful, but with issues. | Change Coordinator |
| C | Unsuccessful—The change request is closed because the request is unsuccessful. | Change Coordinator |
| D | Backed Out—The change request is closed because the request is backed out. | Change Coordinator |
| E | Auto Closed – The change was auto closed by the system because the coordinator did not update their change within 7 days of completion, success will be reported as Unknown | Helix (Hannah Admin) Automation |